# Operations Team Meeting Notes

Date: May 20, 2026

Meeting Type: Weekly Operations Sync

Attendees: Operations Manager, Service Desk Lead, Security Lead, Network Lead, Procurement, IT Support Agents

# Key Discussion Topics

Increase in VPN and network-related tickets impacting users

Delays in hardware replacement due to parts on order

Security review queue causing access request backlog

High volume of Teams and SharePoint access issues

SLA misses linked to approval delays and capacity constraints

# Action Items

| Action Item | Owner | Due Date | Status | Priority | Notes |
| --- | --- | --- | --- | --- | --- |
| Investigate recurring VPN connection drops and identify root cause | A. Morales | 2026-05-27 | Blocked | High | Dependent on external vendor |
| Clear backlog of access requests pending security review | B. Chen | 2026-05-19 | Not Started | Low | Needs manager approval |
| Follow up with vendor on delayed hardware shipments | E. Johnson | 2026-05-26 | Not Started | Medium | Awaiting user input |
| Optimize ticket assignment to reduce Service Desk overload | F. Singh | 2026-05-20 | Not Started | Medium | Needs manager approval |
| Review and streamline approval workflows for faster turnaround | D. Nguyen | 2026-05-21 | Completed | Low | Needs manager approval |
| Audit Teams meeting join failures and device compatibility issues | B. Chen | 2026-05-18 | Not Started | High | Dependent on external vendor |
| Improve SharePoint permission request process | F. Singh | 2026-05-19 | Not Started | Medium | In progress, on track |
| Validate Intune deployment failures across devices | D. Nguyen | 2026-05-24 | Not Started | Medium | Dependent on external vendor |
| Prepare SLA performance report for leadership review | F. Singh | 2026-05-25 | In Progress | High | Needs manager approval |
| Implement daily triage checkpoint for aging tickets | C. Patel | 2026-05-19 | In Progress | Low | Dependent on external vendor |
| Reduce rework by enforcing required ticket fields at intake | E. Johnson | 2026-05-24 | In Progress | High | Delayed due to backlog |
| Coordinate with procurement to maintain buffer stock | E. Johnson | 2026-05-21 | Blocked | High | Dependent on external vendor |
| Address Wi-Fi performance issues in main office locations | A. Morales | 2026-05-19 | In Progress | High | In progress, on track |
| Standardize software provisioning steps to reduce delays | C. Patel | 2026-05-19 | In Progress | Low |  |
| Create knowledge base articles for top recurring issues | F. Singh | 2026-05-28 | Blocked | High | Ready for validation |

# Decisions Made

Prioritize high-impact systems (VPN, Teams, SharePoint)

Escalate procurement delays to vendor management team

Introduce daily operations review using Copilot agents

Rebalance workload across IT support agents